Arvin A. Brown Library

Trustee Meeting

Friday, August 15th  2025 Minutes

Agenda Items

Call to order 3:00pm

Agenda Amendments: None

Approval of Meeting Minutes July 18th   Gina moved, Kirstin seconded

Attendance Debra Atherton, Gina Clark, Adele Wolfson, Kristen Tracy, Kathleen Engstrom, Harry Hansen
Comments from Citizens Present:  None

Approval:

Librarian’s Report: Adele moved, Kristen seconded

Financial Report:  none this month

Correspondence:

Kiley: Working with us on an excel spreadsheet regarding the $50,000 account and who we will be spending the money on, drafted by Carita.

Will Gansle conducted the Historic Preservation Review in accordance with our ARPA Grant regulations. Forms have been submitted and have been approved.

Painting (scraping) has begun, no word as to a date of completion.

Vermont League of Cities and Towns - Zander Yensan and crew came to inspect and review the building. Several issues were found that were detailed via email dated 23 June to the trustees. Everything noted is already on our docket for work during renovation. There is no time line required for action.

New Director Hire – We will interview a potential candidate at the end of this meeting and follow up as needed. Kathe and Wendy will meet with candidate(s).

Old Business:

Children’s Ceiling - Hole still there, with bucket supporting operations. Debra will talk to Sherry again. Bob Peters, who did the original roof repairs should do this work. Gina and Debra will go to the Selectboard to ask them to look at the roof.

ARSL Grant- Windows - Larry Bassett - Windows done, still waiting on replacement of conference window #4 (cracked pane). Needs payment via the rotating fund through the town. Once the revolving fund is set up, we can pay him, as well as HVAC installers.

HVAC contractor - HVAC on standby. As per last month(s) meeting. Painter is currently prepping the exterior. We expect HVAC next week but would prefer that the painting be done first.

New Business:

Summer Reading Program - Finished on 30 August with 445 attending with 336 books read by children.

The Sink in the Kitchen - The pipe above the u-bend is leaking, with the p-trap below seemingly full of debris. The cabinet below has clear signs of water damage and potential mold growth. Kathleen will talk to Larry, but this should be part of overall renovations.

With the fundraising letters out, we have received over $600 in donations.

Children’s Storytime with Andrea: We have a resident who is willing to volunteer her time to officiate a children’s storytime on the 1st and 4th Friday of each month from 1:30pm to 2:30pm.; one has already occurred. Harry will ask the volunteer to do a background check since she is working with children, just as formality.

Other Business:

IT Summer Classes - “Scams Targeting Seniors” one-off class was a success with 2 patrons attending. Powerpoints have been posted so that anyone can access.

IT Report - Patron PC’s and administrative workstations are in good working order. Windows PC’s Updated on 04JUNE2025, and hardware is compatible for Windows11 roll-out in October 2025. Phone lines were down on Wednesday 16 JULY until 28 JULY as a result of painting contractors nicking telephone wire during scraping. The issue has been resolved, and we are back to full capabilities.

Tax returns – Gina will reach out to Melissa.

Adjourned  3:30 pm

Next Meeting:  Friday, Sept 19th  2025, 3 PM