Arvin A. Brown Library

Trustee Meeting

Friday, July 18th 2025 Minutes

Agenda Items

Call to order 3:10pm

Agenda Amendments: None

Approval of Meeting Minutes June 27th  Carita moved, Kirstin seconded

Attendance Debra Atherton, Carita Simons, Adele Wolfson, Kristin Tracy, Kathleen Engstrom, Harry Hansen
Comments from Citizens Present:  None

Approval:

Librarian’s Report: Nice uptick in activity. New library cards issued, some due to publicity at Paddle/Pedal. Carita moved, Adele seconded

Financial Report:  January to May presented both for operating and grant accounts. Shortfall in operating account will be replaced with checks waiting for deposit. Carita moved, Kirstin seconded.

Correspondence:

FLARE Meeting – October meeting will be in person. Harry will attend.

Kerri Ross - Summer Reading Program on July 11th from SVTNMH was a great success, combined with Berkshire, over 75 attendees.

Exterior painting has begun.

Old Business:

Children’s Ceiling – Still have big hole in ceiling. Debra will talk to Town Hall again.

ARSL Grant- Windows - Larry Bassett - Windows are done. We are still waiting on replacement of conference window #4 (cracked pane). Larry has reached out many times to Stick and Stuff. Replacement window arrived 18 July but it is the wrong size. It will likely take 4 weeks or more for new replacement.
	We will pay Larry the remainder due to him from revolving fund for Capital Grant, since ARSL grant is fully spent.

HVAC contractor –HVAC capital still on hold until painting is complete. Carita is seeing if the painter can start with the area where electrical work will be done.

Social Media Policy – We don’t yet have a draft but hope to have one for next meeting. ALA has general templates. Harry will look at these and adapt.

Revolving loan from Town – Debra has spoken with the SelectBoard, and they have approved the loan so that we can pay contractors and then reimburse from the Capital Grant. The Board approved the plan but want to be sure that all contractors have appropriate insurance, financials, etc. Gordon will speak to all of them and make sure that the paperwork is in place.

New Business:

Summer Reading Program – very successful so far, over 100 books read by over 100 children.

Donations – we have received over $1000 since last report. Thank you cards to be sent out. Excel sheet needs to be updated and formatting cleaned up.

Chair at Circulation Desk – This is broken, not useable. Harry will look into cost of replacement.

Other Business:

IT Summer Classes - “Scams Targeting Seniors” one-off class is set for 19 July. Advertisements have gone out, will also be placed on FB. After the event, he will place the PowerPoint slides on the library webpage.

Summer Reading Program – We have blocked booking with SVNHM and are collaborating with RES/Berkshire, Haston, Georgia Public Library for an hour-long wild life program on 11 July. Wendy will be the liaison for the library throughout the summe

IT report – Patron PC’s and administrative workstations are in good working order. Hardware compatible with new Windows rollout in October. Phone lines are down, and no response from Consolidated. Harry will report the issue to Town Hall Monday.

Tree damage – Dead tree out front was removed by Town crew, but flower beds damaged in the process.

Prep work for construction – We need to schedule more days to pack and move books, and we will need strong help. We will try to pack books one or more days this coming week.

Harry has not yet posted the Director position to VT Library Association but will do that soon.

Adjourned  3:45 pm

Next Meeting:  Friday, August 15th  2025, 3 PM